# Project Plan for Professional Website

## Executive Summary

Purpose

The purpose of this project is to create a professional personal website that presents my skills, experience, projects and professional interests in a way that demonstrates my value to potential employers and organisations.

The website will act as a professional portfolio and personal brand platform. Its primary goal is not simply to display information about me, but to provide clear evidence of my capabilities and encourage employers, recruiters and organisations to contact me regarding employment, interviews, networking opportunities or other professional opportunities.

Success statement:

When a potential employer visits my website, they should quickly understand who I am, what I can do, the evidence supporting my abilities, and how to contact me.

The purpose of the project is to generate a personal website to communicate my skillset and experience to employers to showcase why I am employable in this field.

The main objectives are:

- To display my skillset to employers.

- To showcase the projects that I have completed

- To show the organisations where I have worked at and what I have done

- To provide contact details for organisations/individuals to reach out to me.

High Level Timeline

24/08/2026: Plan your Website

25/08/2026: Complete Wireframe

26/08/2026: Create GitHub Repository + Build Website

27/08/2026: Create Meaningful Content + Use Version Control Properly

28/08/2026: Test the Website + Then Publish

## Goals and Objectives

Clearly communicate my professional identity and the type of opportunities I am seeking.

Demonstrate my skills through evidence, rather than simply listing them.

Showcase selected projects that demonstrate my analytical, technical, business and problem-solving abilities.

Present my work experience in a way that highlights achievements, responsibilities and transferable skills.

Create a strong and professional personal brand that differentiates me from other candidates.

Make the website easy to navigate, visually professional and accessible across desktop and mobile devices.

Provide clear calls to action encouraging employers and organisations to contact me, view my CV or connect professionally.

Use the website as evidence of my ability to plan, develop and deliver a professional project.

## Target Audience

Primary audience

- Graduate and entry-level employers

- Hiring managers

- Recruiters

- Organisations looking for candidates with analytical, business, project or data-related skills

Secondary audience

- Professional contacts

- Networking opportunities

- Organisations interested in collaborating or discussing opportunities

## Website Structure

The Flow (Order Matters)

1. Above the fold — instant clarity

- Your name + a specific title (not "Software Engineer" but "Frontend Engineer — React & Design Systems")

- One-line value prop: what you do + for whom + what result. E.g., "I build fast, accessible web apps for fintech teams."

- A clear next action: link to resume, or scroll cue

2. Proof, immediately after — not buried

- Your 3 best projects, not all 10. Quality over quantity signals judgment.

- Each project card should answer three things fast: what problem, what you did, what happened (impact/result). Screenshots or a demo GIF beat paragraphs.

3. Skills — contextual, not a wall of icons

- Better to show skills embedded in project descriptions ("built with React, deployed on AWS") than a standalone skills list nobody reads.

- If you include a skills section, group it (Languages / Tools / Domains) and keep it short.

4. Experience/resume

- Short work history with outcomes, plus a downloadable PDF resume — many recruiters still want the file for ATS/sharing internally.

5. About — brief, human, near the end

- A few sentences on your background and what you're looking for. This is trust-building, not the main event.

6. Contact — everywhere, not just one page

- Email, LinkedIn, GitHub visible in header/footer on every page. Don't make them hunt.

## Risk Management Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website looks unprofessional | High | Use a clean, simple design and obtain feedback before publishing |
| Content does not clearly communicate your value | High | Focus on achievements, evidence and outcomes |
| Too much information | Medium | Keep content concise and prioritise the most relevant information |
| Skills are listed without evidence | High | Link each key skill to a project or work example |
| Website is confusing to navigate | High | Create a simple sitemap and test with users |
| Poor mobile experience | High | Test every page on different screen sizes |
| Broken links or technical issues | Medium | Complete a full testing checklist before publishing |
| No clear call to action | High | Include contact and CV links throughout the website |
| Projects do not demonstrate enough depth | High | Use a consistent case-study format for each project |
| Website becomes outdated | Medium | Schedule regular reviews and updates |

## Success Criteria

Functional success criteria

The website must:

- Load correctly on desktop and mobile.

- Have no broken links.

- Be easy to navigate.

- Clearly display your professional profile.

- Include your projects and work experience.

- Include working contact methods.

- Allow visitors to access your CV.

- Include links to relevant professional platforms and project repositories.

Employer-focused success criteria

A successful visitor should be able to answer within approximately 30 seconds:

- Who is this person?

- What type of skills do they have?

- What evidence is there that they have these skills?

- What type of work are they interested in?

- How can I contact them?

Conversion success criteria

The ultimate measure of success should be whether the website generates professional engagement, such as:

- Employers contacting you

- Recruiters connecting with you

- Interview invitations

- Networking conversations

- Requests for further information

## Content Quality Review

Before publishing, ask the following questions for every section:

- Does this help convince an employer that I am employable?

- Does it provide evidence rather than unsupported claims?

- Is it relevant to the type of opportunities I want?

- Is the information concise and easy to scan?

- Does the visitor know what to do next?

If a section cannot answer at least one of these questions positively, consider removing or improving it.